Subject: 	Action Item, Presentations and Meeting List

Date and Location:	September 12 2012, C3 Office

Participants:	Chris, Hector, David, Bob, Ashani

Distribution List:	Participants

Explanation:

Green = done/ticked off

Yellow = should be provided soon

Red = outstanding

White = new action item

|  | Action Item | Person (Working Group) | Until | Status |
| --- | --- | --- | --- | --- |

| Operations |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Hotspot AAA/billing Evaluation | Ashani |  | 19.09.12 |  | Outstanding |  |  |  |
|  | Ask Geoffrey to send us 50 Amos 5 brochures | Hector |  | 21.09.12 |  | Outstanding |  |  |  |
|  | GPON: Hector and Bob to make survey this week | Bob |  | 21.09.12 |  | Outstanding |  |  |  |
|  | Contact City Engineer to get status update on our request | Bob |  |  |  | Recovered |  |  |  |
|  | Get adhesive back from Max (IT Centre) which was purchased for MACRA project |  |  |  |  | Recovered |  |  |  |
|  | Set up meetings with the building owners | Hector |  | Ongoing |  | Outstanding |  |  |  |
|  | Backup: Compare Windows backup with Bacula and come up with a report | David |  | 21.09.12 |  | Outstanding |  |  |  |
|  | Contact Zodiac to tell them we are still working on the quote | Hector |  | Done |  | Outstanding |  |  |  |
|  | Mail servers: Come up with a cost comparison for 1000, 5000 and 10,000 premium mailbox licenses (incl. Outlook connectivity) per year and perpetually | David/Ashani |  | 30.09.12 |  | Outstanding |  |  |  |
|  | Remind TechMahindra to return our two Compaq 500B | Ashani/ David |  |  |  | Outstanding |  |  |  |
|  | Get form from City Council for land application |  |  |  |  | Recovered |  |  |  |
|  | Design leave request form and leave balance sheet |  |  |  |  |  |  |  |  |
|  | Fill out Airtel supplier form | Chris |  |  |  |  |  |  |  |
|  | Get back our kettle from IT Centre | PA |  |  |  | New |  |  |  |
|  | Find PO Box key and get mail | PA |  |  |  | New |  |  |  |
|  | Inform Knight Frank that we are not interested in the house but that we are interested in purchasing land | PA |  | Ongoing |  | New |  |  |  |
|  | Reminder to send MPRs | All |  | Ongoing |  | Recovered |  |  |  |
|  | Check on CDMA Android phones | David |  | Ongoing |  | Recovered |  |  |  |
|  | Check with Contacts Malawi to see whether they have published the new directory | Hector |  |  |  | Recovered |  |  |  |
|  | Revise columns and rows on tender document register and to include further fields as discussed | Hector |  |  |  | Recovered |  |  |  |
|  | Make digital photos at the place where Chris got his done | All |  |  |  | Recovered |  |  |  |
|  | Adjust CVs to C3 standard format and to GoM standard format | All |  |  |  | Recovered |  |  |  |
|  | Pick up quad RJ11 to RJ45 converter from Sam at AXA |  |  |  |  | Recovered |  |  |  |
|  | Get someone from IT Centre to clean up, get our cups and empty our rubbish bins on a regular basis |  |  |  |  | Recovered |  |  |  |
|  | Evaluate vendors of Cat6 copper Ethernet cables. Contacts to 30 companies – mostly in China – have been established and we need to put the various offers in a spreadsheet and ask for clarifications where information is incomplete. | Simbani |  |  |  | New |  |  |  |
|  | Make copies of our Contact Information Form, reduced to A5 size, and emphasize that reception has to use it |  |  |  |  | Recovered |  |  |  |
|  | Establish policy for written communication |  |  |  |  | Recovered |  |  |  |
|  | Find buyer for 40’ container |  |  |  |  | Recovered |  |  |  |
|  | Pick up repaired MTL Liberty Phone mobile phone from MTL Stadium workshop |  |  |  |  | Recovered |  |  |  |
|  | Contact Chiku from Fortune CP in Maselema at 01 874 934 or 0888 456 222 to enquire on the status of the defective inverter we hand-delivered them |  |  |  |  | Recovered |  |  |  |
|  | Follow up with RBM on IP PBX | Chris |  |  |  | Recovered |  |  |  |
|  | Get plastic pipe of coffee machine cleaned / repaired |  |  |  |  | Recovered |  |  |  |
| I.T |  |  |  |  |  |  |  |  |  |
|  | Install blade servers (Sugar CRM, 1CRM, OTRS, Web Server, Mail Server) | Ashani |  | 21.09.12 |  | Outstanding |  |  |  |
|  | Network monitoring – David and Ashani to evaluate options (Nagios, Zenoss, Cacti, etc.) and come up | David/Ashani |  | 20.08.12 |  | Outstanding |  |  |  |
|  | Traffic shaping: evaluation traffic shaping solutions, e.g. TES | David/Ashani |  |  |  | Recovered |  |  |  |
|  | Did we get enough 5V 2A adapters for the working AirRouters (Yes we did) |  |  |  |  | Recovered |  |  |  |
|  | Upgrade Cisco phones to SIP | Ashani |  |  |  | Recovered |  |  |  |
|  | Come up with Hotspot / Café solution for MPC | Ashani/David |  | Ongoing |  | New |  |  |  |
|  | Follow up with Hassam on the AirRouters he sent to Miro | David |  |  |  | Recovered |  |  |  |
|  | Load Balancer Configuration | Ashani/ David |  |  |  | Recovered |  |  |  |
|  | Follow up with Hassam on the outdoor Cat5 cables |  |  |  |  | Recovered |  |  |  |
|  | Installation of SATA RAID card | Ashani |  | 21.09.12 |  | New |  |  |  |
|  | Installation of Gigabit Ethernet cards into PCs | Ashani |  | 21.09.12 |  | New |  |  |  |
|  | Finish Blade server configuration | Ashani |  |  |  |  |  |  |  |
|  | Finish Bacula configuration | David |  |  |  |  |  |  |  |
| OSS/BSS |  |  |  |  |  |  |  |  |  |
|  | Follow up with Andree Toonk on availability of BC.NET Open Source NMS. | Chris |  | 01.10.12 |  | Outstanding |  |  |  |
|  | Warehouse – Chris to go to Limbe to check out the possible premises for our new warehouse | Chris |  | 21.09.12 |  | Outstanding |  |  |  |
|  | Double Cat6 cable installation between C3 server room and IT Centre server room to link Blade Server to C3 LAN - | Outsourced |  | 21.09.12 |  | Outstanding |  |  |  |
|  | Contact all VSAT licensees to find out whether they would be interested in changing to another VSAT operator | Hector |  | Ongoing |  | Outstanding |  |  |  |
|  | To connect C3 to social networks | Hector |  | Ongoing |  | To be Done |  |  |  |
|  | Contact Sam daily regarding the status if the IP PBX – just to collect the item from him as soon as possible. | Ashani |  | 21.09.12 |  | Outstanding |  |  |  |
|  | Netgear ears: Ashani to check with metal works company to manufacture replacements(get quote first) | Ashani |  | 21.09.12 |  | Outstanding |  |  |  |
|  | Install and test biometric access control system for C3. Contact Shafiek for power supply | Ashani |  | Ongoing |  | Outstanding |  |  |  |
| - I | Print the inventory list from the system for the actual Inventory count | PA |  | 14.08.12 |  | Outstanding |  |  |  |
| - FDH | FDH proposal to offer IP CCTV , Biometric access control and time attendance link between Umoyo house and Limbe FDH house | Chris |  | Ongoing |  |  |  |  |  |
|  | Follow up with Andrew Nkoloma on VSAT dishes World Vision(No news from WVI, but Lauden Kapito is pushing) | Hector/Chris |  | Ongoing |  | Outstanding |  |  |  |
|  | Big VSAT dish: We are to find a suitable location to place the dish | All |  | 28.08.12 |  | Outstanding |  |  |  |
|  | Liaise with Nabeel regards soldering | David |  | 21.09.12 |  | Outstanding |  |  |  |
|  | Website redesign for C3 – to work on content | David |  | 28.09.12 |  | Outstanding |  |  |  |
|  | Come up with designs of the newsletters and send out samples to everyone for viewing and more suggestions if any | Hector |  | Ongoing |  | Outstanding |  |  |  |
|  | Set-up meetings with ISP’s and mobile operators- still waiting for Cvidya | Hector |  | Ongoing |  | Outstanding |  |  |  |
|  | Freight from SA: Contact Thompex and Monorama for rates | Ashani |  | 21.09.12 |  | Ongoing |  |  |  |
|  | Template Monster templates – to unzip those uploaded onto the NAS and file them according to numbers | Hector |  | 20.08.12 |  | Ongoing |  |  |  |
|  | AfriNIC: Request LIR Membership, Perpetration of IP plan for /21. Chris to send old IP plans | Ashani |  | 20.08.12 |  | Outstanding |  |  |  |
|  | Prepare ideas for bid management meeting | All |  | 27.08.12 |  | Outstanding |  |  |  |
|  | Accounts and Administration |  |  |  |  |  |  |  |  |
| - Fi | Financial year end Accounts – Following up with Author and to be advised on what they need in order to finalise with the accounts. | PA |  | 14.08.12 |  | On Hold |  |  |  |
|  | Contact Fortune CP to arrange for a meeting | Chris |  | 13.08.12 |  | Outstanding |  |  |  |
|  | Collect $300 from Simba – Asked him about it said that he will pay as soon as possible. | Chris |  | 14.08.12 |  | Outstanding |  |  |  |
|  | Consolidate finances with IT centre – Meeting with Author to be held on Wednesday. | PA |  | 16.08.12 |  | On Hold |  |  |  |
|  | Send statements to customers (particularly to MTL and Malswitch) for late payment and devaluation | PA |  |  |  | On Hold |  |  |  |
|  | Reconcile Malswitch and TechMahindra | PA |  |  |  | On Hold |  |  |  |

|  | Invoices: |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Invoice to Kamwaza for Engen job | Chris | 10.08.12 | Outstanding |  |
|  | Invoice Extreme switch, Cat6 cable roll and rocket M5 to IT Centre, , Unifi access point | Chris | 14.08.12 | Outstanding |  |
|  | Send invoice to MalawiNet for Cat5 cable roll, | Chris | 14.08.12 | Outstanding |  |
|  | Invoice to Onmobile for the outstanding payments | Chris | 14.08.12 | Outstanding |  |

|  | Responses to tenders: |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Privatisation Commission – 11.09.2012 | Chris | 11.09.12 | Outstanding |  |
|  | MTL EoI for CDMA and WiMAX | Hector |  |  |  |
|  | Follow up on Polytechnic campus tender | Hector | Ongoing | Outstanding |  |
|  | Roads Funds administration | Hector/Chris | Ongoing |  |  |
|  | Find out when the MEC tender is opening | Hector/Chris | Ongoing |  |  |
|  | AHCX | Hector/Chris | Ongoing |  |  |

|  | CRM |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| - 73. | Contact Malawi Chamber of Commerce – need at least 500 top companies in Malawi | Hector | Ongoing |  |  |
|  | MRA LAN (BT Port, Mchinji Rd, Petroda Domestic Tax): Follow up with procurement | Hector/Chris | Ongoing |  |  |
|  | MRA EoI for WAN: Follow up with procurement | Hector/Chris | Ongoing |  |  |
|  | MRA EoI for ICT Maintenance: Follow up with procurement | Hector/Chris | Ongoing |  |  |
|  | MRA: Set up meeting with Max Mlomba | Hector/Chris |  |  |  |
|  | BLM: Follow up | Hector | Ongoing |  |  |
|  | Unima: Follow up with Chikopa | Hector | Ongoing |  |  |
|  | ICB: Follow up with Prashant on video conferencing system and wireless links | Hector | Ongoing |  |  |
|  | Sobo: Follow up | Hector | Ongoing |  |  |
|  | Malswitch: Follow up with Wakisa, Andrew and Max | Chris | Ongoing |  |  |
|  | ACL: Follow up with Alamicha on surveillance cameras and carrier-grade wireless radio for Capital Hill (I offered Motorola PTP400 or Radwin 2000) | Hector | Ongoing |  |  |
|  | Complete Airtel registration form | Chris | Ongoing |  |  |
|  | Airtel: Tender for SME outsourcing | Chris | Ongoing |  |  |
|  | MPC: Get order for the first 20 sites | Hector |  |  |  |
|  | MTL: Follow up on quote for patch cables and accessories | Chris | Ongoing |  |  |
|  | MTL: Follow up on quote for Cisco routers | Chris | Ongoing |  |  |
|  | Loveness’ customer who wanted a Cisco C2960 |  |  |  |  |
|  | Request for 3 drums of Cat6 cable roll by tkandulu@aointl.com |  |  |  |  |
|  | Standard Bank, Alvin on WS-C4948-10GE-S Catalyst 4948 |  |  |  |  |
|  | Standard Bank, Tawela on Cat5 or Cat6 cable |  |  |  |  |
|  | Kenya Airways on installation and configuration of Cisco 2960 switch |  |  |  |  |
|  | G4S on Routers /Pix firewall – 3900 series/Pix Firewall 506e or Later and Switch – Cisco 2960 G series 48 Port |  |  |  |  |
|  | Accountant General on 48-port and 24-port switches |  |  |  |  |
|  | 4-port ADSL modem for Scott smuocha@mtpds.rti.org |  |  |  |  |